CONSTRUCTION MANAGEMENT PLAN
for

THE ERECTION OF NEW DWELLING & DETACHED GARAGE
at
31, BERRY BROW, CLAYTON BRIDGE, MANCHESTER.


DESCRIPTION OF THE SCHEME.

The proposal is to provide a four-bedroom family dwelling with detached garage on land otherwise left vacant.
SITE PREPERATION PROCESS – Refer to TEMPORARY WORKS SITE PLAN  drawing number 2230/7
1 Erect board at entrance to site with Builders details and emergency contact details.

2 Site clearance, strip off topsoil over the proposed working area, dwelling/garage    footprint and accommodation/material storage area and store for later re-use.   

3 Lay Terram and 150mm thickness of hardcore to form firm surface.

4 Erect Heras fencing to perimeter of working areas (and around existing trees for protection)

5 Establish site offices and welfare facilities.
6 Establish waste wheelie bins.

7 Hold induction meetings with work force and sub-contractors on health/

   Safety, restricted hours or working and planning/building regulation requirements.

8 Induction meeting to include using enclosures/water to dampen down abrasive   cutters.

9 It is not intended to remove any excavated material from site however, if deemed necessary, establish a wheel washing facility at the entrance of the site to avoid debris entering the public highway.
REFERENCE
should be made to;

Location plan

Block plan

Drawing number 2230/1 PROPOSED ELEVATIONS
Drawing number 2230/2 PROPOSED FLOOR PLANS
Drawing number 2230/3 GARAGE CONSTRUCTION
Drawing number 2230/4 TOPOGRAPHICAL SURVEY

Drawing number 2230/5 PROPOSED LANDSCAPE PLAN

Drawing number 2230/6 LONGITUDINAL SECTION

Drawing number 2230/ 7 TEMPORARY WORKS SITE PLAN
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