Please provide a statement setting out what works the compound are required for the general location of the properties that the works being undertaken are located that require the compound together with an indication of the types of vehicles utilising the site, frequency of vehicle movements to and from the site, hours of operation of the compound and frequency of deliveries to the site etc

Statement of works

Required works: Kitchen and bathroom refurbishment, full property rewires and replacement of external doors.

Types of Vehicles

Types of vehicles using site will be vans (transit van size, medium/long wheel base). Vehicle movements will be loading between 8-9am unloading 3-4.30pm, deliveries will be minimised as much as possible, all kitchens will be delivered to the Contractor’s head office and delivered by them to properties daily, not to the site compound.

Hours of operation will be 8-4.30pm Monday-Thursday and 8-3.30pm Friday.