| Risk Assessment. Picc Gardens |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Change Classification | 3 High |  |  | 2 Medium |  |  |  | 1 Low |  |
| Reason : Project Manager to complete this section of the Form and describe any key residual risks to the operational network(Category 3 or 2). Provide an explanation of how it is intended to address the residual risks e.g. through detailed design. Proposed change – Piccadilly Gardens Phase 1 works - New planters with low level railing introduced as part of proposed scheme to create separation and screening from tram route - New tree planting introduced as part of proposed scheme, offset from tram similar to existing trees - Note: no change to OLE columns that are retained within hard paved area and will remain accessible Proposed management of works - 1.5m wide clear zone between tram kerb and planter (compliant with LRG Tramway Principles and Guidance document) Residual Risk - Residual risk in relation to maintenance activities for trees and planting, mitigated by handover documentation as part of CDM (Health and Safety File / O&Ms) |  |  |  |  |  |  |  |  |  |  |  |  |
| Signature |  | Position |  |  |  |  |  |  |  |  | Date |  |
| Adam Liu |  | Senior Project Manager, Galliford Try |  |  |  |  |  |  |  |  | 7.10.2026 |  |
| Safety Verification/ Authorisation Required |  |  |  |  | Yes/No |  | Appointed ICP |  |  |  |  | Yes/No |

| SRC Review |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| SRC Comments and Actions |  |  |  |  |  |  |
| The Safety Review Committee (SRC) granted a No Objection to Proceed for Phase 1, subject to the following commitments being addressed: - Consideration of the installation of clear fencing along the western boundary of the work site. - A coordination meeting to be held between the contractor and the KAM Operations and Engineering teams. The project will return to the SRC for further review and approval prior to the commencement of Phase 2. |  |  |  |  |  |  |
| This Change has completed this initial review and should be progressed |  |  | Yes |  | Resubmit |  |

| SRC Panel |  |  |  |
| --- | --- | --- | --- |
| Chairman Name: Ian Middlemiss | Title: Head of HSE | Date: 09/10/26 | Signature: |
| Panel Member Name: Ian Davies | Title: Network Director Metrolink | Date: 09/10/26 | Signature: |
| Panel Member Name: Lucy Kennon | Title: Head of Network Integration & Support | Date: 09/10/26 | Signature: |
| Panel Member Name: Karl Coop | Title: Senior Programme manager | Date: 09/10/26 | Signature: |
| Panel Member Name: Kenny Guilbert | Title: Rail Safety Manager | Date: 09/10/26 | Signature: |
| Panel Member Name: Ben Kershaw | Title: KAM Director of HSQE | Date: 09/10/26 | Signature: |